## Slide 1
Solution
Design
Analysis
Definition Workshops
MVP definition
Efforts estimation
Project Plan
MVP1
BIG BANG
Initial data upload
Communication w/RS
MVP 3
Transfers & Internal transfers
RT (real time) data
Login I part*
Trusteer integration (Trusteer Web & App)*
MVP2.0
Transfer +
Trusteer Scoring
MVP 2.1
Trusteer info feed
Communications & Configuration
Changes in the library to support multiple risk engines
Go Live Active Mode***
Sept.
Oct.
Nov.
Dic.
Jan.
Feb.
Mar.
Apr.
May
Jun.
Jul.
Ago.
Sept.
Oct.
Nov- Dic.
MVP 4
Risk Classes
Go Live Passive Mode
Project Kick Off
Arch developments for Active Mode
Risk evaluations and go live preparation
Synchronous calls
Modifications in Risk Classes
2021
2020
Parking Lot
Candidates to be squeezed into Active Mode, if MVP 4 is shorter than estimated
Digital squad
Feedback loop
(fraudulent)
RT data feed to RS
Proceso en BDP para la obtención de los datos
- CoE Arch BDP
- CoE Arch BDP
- Lending
- Investment
Arch CoE
Digital & Daily Squad
Other teams
Migration IPC
Bizum (peer to peer)
Internal ATM withdrawals
Login II part*
Change of personal data (phone number, etc.)*
Pre-approved loans*
* - information sent in event
Risk Classes Analysis**
** - can change the scope
***TENTATIVE: On hold functionality
***Requires BDP confirmation
PIS (TPP)
PIN recovery (personal password to login)*
Investment funds cancelations (check if its immediate)* (w/ intention to increase balance)
Add new account holders (co- owners)*
New account opening*
Deactivation of Push Notifications*
Phone recharge*
Bills cancelations (w/to increase balance)*
Analysis and business requirements
Modifications in risk classes
Tentative
Out of scope
End of
Project
28/10/2020
BAU Passive Mode support
MVP 3 Analysis & Delivery
Passive Mode preps
Analysis & Preparation for Active Mode
IBSS
Scoping

## Slide 2: Mantenimiento y evoluciones – Post GO LIVE
On hold: Possibility to Freeze transactions
Optimization of current engine
Parking:
Cards, Google Pay & Apple Pay enrollments
MVF (enrollments & unenrollment) (OK/KO) Confirm with Rule Writers.
BDP
New account opening*
Deactivation of Push Notifications*
Phone recharge*
Bills cancelations (w/to increase balance)*
PIN recovery (personal password to login)*
Investment funds cancelations (check if its immediate)* (w/ intention to increase balance)
Add new account holders (co- owners)*

## Slide 3: ANEXO I ¿qué enviamos?

## Slide 4: Daily Assets wrap up
STATIC
DYNAMIC
Tabla | Campos | Fichero | Tipos Prod | Número Productos
LN | 13 | ACCOUNTS | Lending | 7
 |  | ACCOUNT_PERMISSION |  | 
ZEBCTAV | 1 | ACCOUNTS | Broker | 1
ZEBCOT | 1 | ACCOUNTS | Broker | 1
ZEBCTA | 6 | ACCOUNTS | Broker | 1
 |  | ACCOUNT_PERMISSION |  | 
ZEBCTAC | 1 | ACCOUNTS | Broker | 1
 |  | ACCOUNT_PERMISSION |  | 
DEP | 10 | ACCOUNTS | Daily Banking | 36
 |  | ACCOUNT_PERMISSION | Investment Savings | 
RELCIF | 2 | ACCOUNTS | Daily Banking | 43
 |  | ACCOUNT_PERMISSION | Investment Savings | 
 |  |  | Lending | 
ZFONCTAF | 2 | ACCOUNTS | Investment Funds | 2
ZFONVLP | 1 | ACCOUNTS | Investment Funds | 2
ZFONCTA | 5 | ACCOUNTS | Investment Funds | 2
 |  | ACCOUNT_PERMISSION |  | 
ZFON | 1 | ACCOUNTS | Investment Funds | 2
ZFONCTAC | 1 | ACCOUNTS | Investment Funds | 2
 |  | ACCOUNT_PERMISSION |  | 
ÁREA | Operativas - detalle | MVP | nº Operativa | % Análisis operativas | NÚMERO DE CAMPOS OPERACIÓN | NÚMERO CAMPOS CONEXIÓN | Complex
Transferencias | Transferencia | 2 | 10 | 100% | 29 | 28 | 
 | Transferencia TPP | PL | 3 | 100% | 11 | 28 | 
 | Transferencia a tarjeta de crédito | 2 | 1 | 5% |  |  | 
Bizum | Bizum (envio y aceptacion) | 3 | 2 | 100% | 10 | 28 | 
 | Bizum (*alta/baja/portabilidad) | 3 | 3 | 100% | 6 | 28 | 
ATM | Retirada cajero | 3 | 1 | 100% | 6 | NA | 
Cards | Operativas Tarjetas | After Go Live | 6 | 100% | 55 | 168 | 
 | Pagar e-commerce Google Pay | After Go Live | 1 | 5% |  |  | 
 | Pagar e-commerce Apple Pay | After Go Live | 1 | 5% |  |  | 
 | Compras con tarjeta en CES | After Go Live | 1 | 100% | 6 | NA | 
 | Enrolment Apple Pay | After Go Live | 1 | 100% | 4 | 28 | 
 | Enrolment Google Pay | After Go Live | 1 | 100% | 4 | 28 | 
Miscelanea | Cuenta nómina (devolución de recibos) | PL | 1 | 70% | 14 | 28 | 
 | Cuenta nómina (alta de interviniente) | PL | 1 | 70% | 5 | 28 | 
 | Cuenta nómina (contratación) | PL | 1 | 100% | 5 | 28 | 
 | Desactivación de notificaciones cuentas y tarjetas | PL | 2 | 70% | 3 | 28 | 
Out of ING
No ESA/Profile
ESA but complex
Under control
Falta por incluir tarjetas (plástico y contrato) que serían 11 de cuentas y 6 de interviniente.
No está hablado con DO ni arquitectura. La Golden Source sería Indra pero también está en Profile

## Slide 5: Digital Assets wrap up
STATIC
DYNAMIC
Tabla | Campos | Fichero
FOS.ADDRESS | 10 | CUSTOMER
FOS.PERSON | 8 | CUSTOMER
FOS.PHONE | 2 | CUSTOMER
ÁREA | operativas - detalle | MVP | Nº sevicios
Login | Login customer | 1 | 1
 | Login consultant | 3 | 1
 | Login customer security | 3 | 1
Trusteer | Score | 1 | 1
VM | Alta validación móvil | 4 | 1
 | Baja validación móvil | 4 | 1
Cambio datos personales | Cambio teléfono | 3 | 1
 | Cambio email | 3 | 1
 | Cambio datos personales | 3 | 1
PIN | Cambio pin tras login | 4 | 2
 | Preguntas seguridad | 4 | 2
 | Recuperación pin | 4 | 3
 | Validación SMS- OTP | 4 | 1
Dispositivos | Activación dispositivo | 4 | 1
 | Desactivación dispositivo | 4 | 1

## Slide 6: Daily Assets – Dynamic - detail
MVP | ÁREAS | CAMPOS OPERATIVOS
2 | Transferencias | Customer ID Event subtype Event timestamp Event type TRX amount TRX benef account TRX benef bank country TRX benef bank data TRX benef bank name TRX benef bank BIC TRX benef country TRX benef customer ID TRX benef name TRX description TRX ID TRX owned account flag TRX sign status TRX SLI TRX source account balance TRX source account TRX source customer ID TRX success IND TRX transfer type TRX type
3 | Bizum | Person ID Amount Description Receiver alias Sender alias Sender IBAN Receiver phone number Type Timestamp Validation data (x2
MVP | ÁREAS | CAMPOS OPERATIVOS
3 | Bizum (alta/baja/portabilidad) | Validación Person ID Cuenta asociada Nº telefono Timestamp Type
3 | ATM | Person ID Importe Validación Sucursal Nº cajero Timestamp
Parking Lot | Transferencia TPP | Person ID Debit account Credit account BIC Timestamp Description Amount Currency TPP request ID Date effective Status LOM Payment status Validation (Holanda)
Parking Lot | Add new account holders* | Person ID Name/ID co-holder Account number Timestamp Validation

## Slide 7: Daily Assets - dynamic
MVP | ÁREAS | CAMPOS OPERATIVOS
Parking Lot | New account opening* | Person ID Account number Type Timestamp Validation
Parking Lot | Deactivation of Push Notifications* | Type Person ID Timestamp
Parking Lot | Bills cancelation* | Person ID Emisor Importe recibo Titular recibo Estado recibo Referencia Fecha cargo Fecha liquidación Cuenta de cargo Fecha de contrato Nº de contrato Description Timestamp Validation
1 | Transferencias a tarjeta de crédito | Importe Concepto Timestamp Person id Número de tarjeta Validación Cuenta de cargo/origen

## Slide 8: ANEXO II Flow - Daily

## Slide 9
Daily Squad work
PROFILE
BDP
XFB PROTOCOL
EXTRACT DATA
TRIGGER
Static DAILY Data Flow
Script
.CSV FILE
RS POLAND

## Slide 10
EVENT RS
Dynamic DAILY Data Flow
INSERT
BBDD
FOS
EVENT TRANSFER
Microservice &
Building Block
KAFKA
EXTRACT DATA
EVENT TRANSFER
PUBLISH
CONSUME
PUBLISH
EVENT RS
CONSUME
TRANSFER ING online banking
FrontApps DG
(1) Transfer: First validate sign
(2) Transfer: Complete
RS POLAND
Daily Squad work
* Validate operations required send two events to RS PL:

## Slide 11: BACK-UP